## Slide 1
GCS Development Status Report
Teleoperation & System Validation Update
Core System Implementation – Completed
Socket-based Client-Server Communication Established
Structured Joystick Data & Button Change Detection
Auto-Reconnect & Exception Handling Implemented
Heartbeat Mechanism (Byte Format + Timer Logging)
Module-Level Command Packet Transmission
End-to-End Teleoperation Testing Verified
GCS UI – Functional Features
Real-time GPS Display (Latitude, Longitude)
Number of Satellites Displayed
Battery Status Indicator
Joystick Monitoring Enabled
Live Speed & Heading Information
Live Camera Feed Integration
Window Control Buttons (Minimize / Maximize / Restore)
Teleoperation Mode – Operational Status
Teleoperation Button Functional
PTZ & IO Controls Enabled
Joystick Successfully Connected
Camera Feed Streaming Properly
Horn & Light Controls Working
GPS & Telemetry Updating Live
Motor Movement Control Operational
CRC Implemented for Data Integrity

## Slide 2
Testing Status, System Architecture & Project Summary
Joystick → GCS Application → TCP Client → CRC Layer → UGV Server
Free-Wheel Drive Mode – Current Testing
Objective: Validate Control & Stability in Free-Wheel Mode
Motor Responsiveness & Steering Accuracy Under Test
Live GPS & Heading Validation During Movement
Camera Feed Stability During Motion
Packet Integrity & Communication Monitoring
Comprehensive Teleoperation Validation In Progress
System Communication Architecture
Pending Validation Activities
Extended Duration Teleoperation Testing
Latency Measurement & Performance Analysis
Failure & Recovery Scenario Testing
Final System Stability Validation
Operational Sign-off After Testing Completion
Heartbeat Monitoring Active
Telemetry Feedback Loop Implemented
Server Disconnect Detection & Auto-Reconnect
Exception Handling Layer Active
Project Summary
Communication Layer Fully Functional
Teleoperation Controls Operational
All UGV Functions Working in Teleoperation Mode
GPS, Camera & Battery Monitoring Integrated
Free-Wheel Drive Testing Ongoing